## Slide 1
M1 Improvement Plan– AEM

## Slide 2: Agenda and purpose
We will discuss 3 initiatives in this meeting
AEM code reusability
AEM team capability and improvement plan
Additional improvement actions AEM team is pursuing
For each of the topics, the purpose is to
Present the current state and activities already performed
Align on any further actions required to close the initiatives

## Slide 3
ReUse and Extensibility
Finding | Analysis | Improvements done/Action plan
Data structure under AEM Commerce Products are not structured in the logical best practices | The current structure is highly re-usable. Currently we are using one catalog for both PWI and PWD products. With the current product modelling the UI is clearly able to parse and differentiate between the memory, color & plan. If everything was at product level then this cannot be achieved | This needs a e2e solution discussion for any data structure improvements
Components are not built in dynamic best practices and not catered for extensibility | Components built per sprint requirements known at given point | Analyze all components for refactoring opportunities

## Slide 4
Chart: 
| Not Reusable | Partially Reusable | Reusable
Count of Reusable | 5 | 9 | 45
Currently in Microsite 45 components are reusable and 24 are reused across application. There is no use case to reuse the remaining 21component.
There are 9 components are partially reusable and 5 are not reusable as these are tightly coupled with order summary page. Analysis is in Progress. Will be fixed in Future Sprint.
Distribution - Reusable Components
Components | Count | Reusable | Non - Reusable
AEM | 9 | 9 | 0
Angular | 51 | 44 | 7
Chart: 
| LoginBannerComponent | BackgroundimageComponent | BSHeaderComponent | NewPlanComponent | BuildPlanComponent | StickyBarComponent | ReviewPlanDetailComponent | FinInformationComponent | VasComponent | BillingAccountComponent | EditDetailsComponent | OrderSummaryComponent | Tnc2Component | OrderConfirmationComponent | UpdateBilingAddressComponent | PersonalizeNumberComponent | DocumentUploadComponent | SimDeliveryComponent | CoriLinkComponent | LoaderComponent | PopuploaderComponent | UserRegistrationComponent | PopupComponent | TwoBtnPopupComponent | PromotionsComponent
Reused Occurrence | 2 | 12 | 12 | 4 | 2 | 12 | 2 | 1 | 2 | 1 | 1 | 3 | 7 | 3 | 3 | 1 | 3 | 1 | 1 | 25 | 8 | 1 | 40 | 2 | 3

## Slide 5: For AEM team capabilities and improvement plan
Based on the Feb Improvement Plan Meeting. Below are the improvement done
More than 50% of the AEM team has done the certification
Plan for remaining folks to complete certification by June end.

## Slide 6: For AEM team capabilities and improvement plan
H2 2020
Current state
Target state (End of June)
2 ? 3 ? AEM teams
16 ? 24 ? AEM developers
30 % of the developers were AEM/Angular/Front end development certified
1 ? AEM team
8 ? AEM developers
60 % of the developers are AEM/Angular/Front end development certified
AEM team befitting the capacity requirement
>80 % of the developers AEM/Angular/Front end development certified
AEM teams quickly ramped up over the course of August – September
AEM team work kicked off by recreating the existing functionalities in Sitecore
Limited time for onboarding and limited handover from Sitecore to understand the business requirements
AEM team capacity ramped down from acceleration levels
Only high performers maintained in the team
Capability build-up plan through certifications created
Continue to build up the AEM capabilities
Manage the natural attrition and covid situation with continuous discussion with HR to have named resources on the bench to jump in

## Slide 7: M1 and Adobe Audit Findings and Status for 12 Items
Category | Action Item | Status | ETA | Owner | Remarks
Process Hygiene | Identify the system level restrictions for code/content/config move from lower env to prod. | Completed | 10-Feb | Infosys & M1 | DIY authoring is enabled in Prod
Process Hygiene | Review prod change control process and check list to bring additional controls for avoiding unauthorized changes to prod outside the change window | Completed | 10-Feb | Infosys | Specific user group is created for change control, Prod release checklist also maintained and Followed. Approval process setup for outside the change window
Component reuse and authorable | Analyze the component repository for missing elements for author dialog and improve the authoring without code changes | Completed | 10th Feb for Analysis and Feb 28th for fix | Infosys | Completed in Sprint 18
Code quality best practice | Image compression enablement in Prod | Completed | 28th Feb | Infosys | Image compression using page speed is done in Prod
Code quality best practice | Dynatrace enablement in Prod | Completed | 28th Feb | Infosys | Dynatrace is enabled in Prod
Component reuse and authorable | Identification of different functional areas for authoring and targeted training sessions. | Completed | 28-Feb | Infosys & M1 | Training session for scaffolding authoring is completed. Component level documentation is in progress.

## Slide 8: M1 and Adobe Audit Findings and Status Contd…
Category | Action Item | Status | ETA | Owner | Remarks
Angular Minification | Angular minification and prod mode enablement and other performance improvement like preloading JSON | Completed |  | Infosys | Will be deployed in Prod as part of sprint 16,17
Code Quality best practices | Fixing current Sonarqube and ESLint errors | In-Progress | 30-Apr | Infosys | This is on going process which is getting progress as part of each sprint. Already reduced ESLint errors from 13k to 0 and SonarQube errors reduced from 1.1K to 99
Code quality best practice | Unit test case coverage to be improved, target to >80 % by Feb | In Progress | 30-Apr | Infosys | Angular code coverage is 54.16% and Java code coverage is 53.0% There is rework required on implementing the BFF changes which is required recreation of the test cases.
Process Hygiene | M1 to ensure all user stories picked up for the sprint are signed off and no changes added during the sprint. Additional changes to go thru sprint backlog process | Completed | Sprint 18 | M1 and POs | We are having call with M1 PO frequently to get aligned. Will be continuing the same in upcoming sprint as well.
Defect Density | API end points not accessible to developers over internet causing limited testing during development and higher defects and longer TAT to fix | In Progress | TBD | M1 | New API are exposed on internet. Mulesoft need to open all other Old API’s, so that developer can access it and test from their machines.
Chart: Defect Density
| Sprint 11 | Sprint 12 | Sprint 12.1 | Sprint 13,14,15 | Sprint 16,17
SIT | 0.20988 | 0.29964 | 0.33898 | 0.1123 | 0.1658
UAT | 0.3107 | 0.67509 | 0.94068 | 0.34225 | 0.19689

## Slide 9: M1 and Adobe Audit Findings and Status Contd…
Category | Action Item | Status | ETA | Owner | Remarks
Defect Density | Freeze UX changes during sprint development and device mechanism to communicate the changes to dev team. Today no changes are versioned | In Progress | TBD | M1 | Figma changes are not notified and not version. Ux changes in Figma is reduced. Any changes in Figma are communicated to team via PO and addressed in AEM code. Hence Visual design related defects are reduced in Sprint 16,17 release.

## Slide 10
Thank You